QUALITY ASSURANCE

ARTestCLI Manual Test Report

Stage D2 - Thin-Host Migration

| Document ID | ARTEST-QA-D2-MANUAL-001 |
| --- | --- |
| Version | 1.0 |
| Status | Completed |
| Prepared for | ARTestCLI / ARTestEngine Stage D2 acceptance |
| Tester | Juan Antonio Roman Alarcon |
| Execution date | 01/09/2026 |
| Commit / branch | main |

# Purpose and acceptance scope

This report captures repeatable manual evidence for the Stage D2 thin-host migration. It validates the public Engine API 0.2 boundary, legacy CLI compatibility, controlled debug sessions, structured compilation, cancellation, cleanup, and D1 extension regression.

Acceptance rule: All nine manual cases must be Passed, and the Debug and Release automated reports must each show 61 passed, 0 failed, and 0 skipped.

# Execution environment

| Operating system | Windows: |
| --- | --- |
| Visual Studio | 18 Insiders / v145 |
| Platform | x64 |
| Configurations | Debug and Release |
| Repository | D:\GitHub\main\ARTestCLI |
| PowerShell version |  |
| Machine / tester | Juan Antonio Roman Alarcon |

# Test summary

| ID | Scenario | Expected verdict | Actual verdict |
| --- | --- | --- | --- |
| MT-D2-001 | Official Debug and Release regression workflow | Passed | Passed |
| MT-D2-002 | Thin-host architectural boundary enforcement | Passed | Passed |
| MT-D2-003 | Offline compilation and structured diagnostics | Passed | Passed |
| MT-D2-004 | Run command compatibility through ARTestEngine.dll | Passed | Passed |
| MT-D2-005 | Debug control callback and continue behavior | Passed | Passed |
| MT-D2-006 | Zero-based breakpoint compatibility | Passed | Passed |
| MT-D2-007 | Cooperative Ctrl+C cancellation through EngineClient | Passed | Passed |
| MT-D2-008 | Initialization-failure exit-code compatibility | Passed | Passed |
| MT-D2-009 | Native extension vertical-slice regression | Passed | Passed |

# MT-D2-001 | Official Debug and Release regression workflow

| Objective | Confirm the complete solution, ABI layout, thin-host rule, Google Test suite, and validated reports pass in both supported configurations. |
| --- | --- |
| Preconditions | Visual Studio 18 Insiders is installed at the documented path. Run from the repository root. |
| Expected verdict | Passed |

## Procedure and expected results

| Step | Action | Expected result |
| --- | --- | --- |
| 1 | Run .\scripts\build.ps1 -Configuration Debug -Platform x64. | Build succeeds; thin-host verification passes; ABI contract returns 0; Google Test reports 61 passed and 0 failed. |
| 2 | Open artifacts\test-results\x64\Debug\ARTestCLI.UnitTests.html. | Overall is PASSED; Total and Passed are 61; Failed and Skipped are 0; every test-case verdict is consistent. |
| 3 | Run .\scripts\build.ps1 -Configuration Release -Platform x64. | Release produces the same 61/61 passed baseline and a validated HTML report. |
| 4 | Record both HTML reports and console output as evidence. | Evidence identifies configuration, platform, suite count, test count, and final verdict. |

## Execution evidence

| Actual result | PASSED |
| --- | --- |
| Evidence references |  |
| Verdict | Passed |
| Defect ID / Notes |  |

# MT-D2-002 | Thin-host architectural boundary enforcement

| Objective | Verify ARTestCLI compiles only against ARTest.SDK and ARTestEngine.dll, never ARTestEngine.Core. |
| --- | --- |
| Preconditions | Repository is on the D2 implementation under test. |
| Expected verdict | Passed |

## Procedure and expected results

| Step | Action | Expected result |
| --- | --- | --- |
| 1 | Run .\scripts\verify-thin-host.ps1 -ProjectDirectory .\source\ARTestCLI. | The script prints Thin-host architecture verification: PASSED and returns 0. |
| 2 | Open source\ARTestCLI\ARTestCLI.vcxproj in a text editor. | It references ARTestEngine.vcxproj and the ARTest.SDK include directory; it does not reference ARTestEngine.Core.vcxproj. |
| 3 | Search source\ARTestCLI for ARTestEngine.Core. | No .cpp, .h, .hpp, or .vcxproj match is found. |
| 4 | In the automated HTML report, locate StageDThinHostArchitectureTests. | CliDependsOnlyOnThePublicSdkAndEngineDll is PASSED. |

## Execution evidence

| Actual result | PASSED |
| --- | --- |
| Evidence references |  |
| Verdict | Passed |
| Defect ID / Notes |  |

# MT-D2-003 | Offline compilation and structured diagnostics

| Objective | Confirm compile uses ARTestEngine.dll, never initializes hardware, and preserves exit code 3 for an invalid plan. |
| --- | --- |
| Preconditions | Release build from MT-D2-001 completed successfully. |
| Expected verdict | Passed |

## Procedure and expected results

| Step | Action | Expected result |
| --- | --- | --- |
| 1 | Set $cli = '.\artifacts\bin\x64\Release\ARTestCLI.exe'. | Test-Path $cli returns True. |
| 2 | Run & $cli compile '.\source\Scripts\TestScript.json'; $LASTEXITCODE. | The CLI prints Valid script. No instruments were initialized. and returns 0; no Initialize or Shutdown text appears. |
| 3 | Run & $cli compile '.\quality\manual-tests\stage-a\data\unknown-command.json'; $LASTEXITCODE. | The CLI reports COMMAND_TYPE_UNKNOWN with location steps[0] and returns 3. |
| 4 | Run & $cli compile '.\quality\manual-tests\stage-a\data\malformed-json.json'; $LASTEXITCODE. | The CLI reports SCRIPT_JSON_INVALID, identifies the original file path, does not expose engine-api as the location, and returns 3. |

## Execution evidence

| Actual result | PASSED |
| --- | --- |
| Evidence references |  |
| Verdict | Passed |
| Defect ID / Notes |  |

# MT-D2-004 | Run command compatibility through ARTestEngine.dll

| Objective | Verify the legacy run contract is preserved while execution is owned by the public Engine boundary. |
| --- | --- |
| Preconditions | $cli is defined as in MT-D2-003. |
| Expected verdict | Passed |

## Procedure and expected results

| Step | Action | Expected result |
| --- | --- | --- |
| 1 | Run & $cli run '.\source\Scripts\TestScript.json'. | The process returns exit code 0. |
| 2 | Inspect state and instrument output. | Output shows INITIALIZING, fake CAN and power-supply initialization, RUNNING, four step records, CLEANING_UP, reverse-order shutdown, and COMPLETED. |
| 3 | Inspect the final execution summary. | It reports PASSED with planned=4, executed=4, passed=4, failed=0, skipped=0, and attempts=4. |

## Execution evidence

| Actual result | PASSED |
| --- | --- |
| Evidence references |  |
| Verdict | Passed |
| Defect ID / Notes |  |

# MT-D2-005 | Debug control callback and continue behavior

| Objective | Confirm debug pauses through the API 0.2 before-step callback and the host remains responsible for user interaction. |
| --- | --- |
| Preconditions | $cli is defined. Use an interactive PowerShell console. |
| Expected verdict | Passed |

## Procedure and expected results

| Step | Action | Expected result |
| --- | --- | --- |
| 1 | Run & $cli debug '.\source\Scripts\TestScript.json'. | The Engine initializes instruments and the CLI pauses before script step 1. |
| 2 | At Options: (n)ext, (c)ontinue, (q)uit > enter c and press Enter. | Execution continues without another debug prompt. |
| 3 | Inspect completion and $LASTEXITCODE. | All four steps pass, cleanup completes, terminal state is COMPLETED, and exit code is 0. |

## Execution evidence

| Actual result | PASSED |
| --- | --- |
| Evidence references |  |
| Verdict | Passed |
| Defect ID / Notes |  |

# MT-D2-006 | Zero-based breakpoint compatibility

| Objective | Verify break retains zero-based command-index semantics through the controlled-session callback. |
| --- | --- |
| Preconditions | $cli is defined. Use an interactive PowerShell console. |
| Expected verdict | Passed |

## Procedure and expected results

| Step | Action | Expected result |
| --- | --- | --- |
| 1 | Run & $cli break '.\source\Scripts\TestScript.json' 1. | Script step 1 executes without a debug prompt. |
| 2 | Confirm the prompt identifies step 2: Time.WaitMs. | The callback receives command index 1 and displays the stable script stepId 2. |
| 3 | Enter c and press Enter; then inspect $LASTEXITCODE. | Remaining steps execute, cleanup completes, and exit code is 0. |

## Execution evidence

| Actual result | PASSED |
| --- | --- |
| Evidence references |  |
| Verdict | Passed |
| Defect ID / Notes |  |

# MT-D2-007 | Cooperative Ctrl+C cancellation through EngineClient

| Objective | Verify Ctrl+C reaches the public session, wakes a long command, and preserves guaranteed cleanup. |
| --- | --- |
| Preconditions | $cli is defined. Use an interactive PowerShell console. |
| Expected verdict | Passed |

## Procedure and expected results

| Step | Action | Expected result |
| --- | --- | --- |
| 1 | Run & $cli run '.\quality\manual-tests\stage-c\data\cancel-cleanup.json'. | Execution reaches RUNNING and starts the long Time.WaitMs step. |
| 2 | Press Ctrl+C once while Time.WaitMs is active. | The process does not terminate abruptly; it requests cooperative cancellation. |
| 3 | Inspect state and instrument output. | Output shows CANCELLING, CLEANING_UP, power-supply Shutdown, and terminal CANCELLED in that order. |
| 4 | Run $LASTEXITCODE immediately after completion. | The process exit code is 5. |

## Execution evidence

| Actual result | PASSED |
| --- | --- |
| Evidence references |  |
| Verdict | Passed |
| Defect ID / Notes |  |

# MT-D2-008 | Initialization-failure exit-code compatibility

| Objective | Confirm an initialization failure remains distinguishable from validation and execution failures after migration. |
| --- | --- |
| Preconditions | $cli is defined. |
| Expected verdict | Passed |

## Procedure and expected results

| Step | Action | Expected result |
| --- | --- | --- |
| 1 | Run & $cli run '.\quality\manual-tests\stage-a\data\initialization-failure.json'. | The Engine enters INITIALIZING and reports POWER_SUPPLY_RESOURCE_MISSING. |
| 2 | Inspect cleanup and terminal state. | CLEANING_UP and FAILED are emitted; no test step executes. |
| 3 | Run $LASTEXITCODE immediately after completion. | The process exit code is 4. |

## Execution evidence

| Actual result | PASSED |
| --- | --- |
| Evidence references |  |
| Verdict | Passed |
| Defect ID / Notes |  |

# MT-D2-009 | Native extension vertical-slice regression

| Objective | Confirm the D1 Command Plugin to Instrument Driver flow remains functional after API 0.2 and thin-host migration. |
| --- | --- |
| Preconditions | Release build completed and packaged extensions exist. |
| Expected verdict | Passed |

## Procedure and expected results

| Step | Action | Expected result |
| --- | --- | --- |
| 1 | Set $extensions = '.\artifacts\extensions\x64\Release'; confirm Test-Path $extensions returns True. | The approved extension root exists. |
| 2 | Run & $cli extension-run '.\source\Scripts\ExtensionScript.json' $extensions. | The catalog loads, the sample Command Plugin invokes SimPower1, cleanup shuts down the driver, and the process returns 0. |
| 3 | Inspect the final JSON line. | status is passed; failureKind is 0; plannedSteps, executedSteps, and passedSteps are 1. |
| 4 | In the HTML report, locate StageDEngineApiCompatibilityTests. | NegotiatesMinorOneWithoutWritingPastItsTable is PASSED, proving API 0.1 table compatibility. |

## Execution evidence

| Actual result | PASSED |
| --- | --- |
| Evidence references |  |
| Verdict | Passed |
| Defect ID / Notes |  |

# Final acceptance

| Total manual cases | 9 |
| --- | --- |
| Passed | 9 |
| Failed | 0 |
| Blocked / Not run | 0 |
| Automated Debug verdict | Passed |
| Automated Release verdict | Passed |
| Overall Stage D2 verdict | Passed |

## Approval

| Role | Name / Signature | Date |
| --- | --- | --- |
| Tester | Juan Antonio Roman Alarcon | 01/09/2026 |
| Technical reviewer |  |  |